## Slide 1
Sprint 111 Review
Team Cider

## Slide 2
Sprint III review
Project Status:
End-of-Semester Project Goal: Create an android application that helps organize people’s pantry and suggest recipes based on their supplies.
Sprint III Goals: Integrate Travis CI, implement login feature, refactor RecipeAssistant, tweak UI, add new feature classes to the app.
Stories Finished: Integrate login with database, integrate RecipeAssistant with Travis CI, added new feature classes
Artifacts Created: See Code section

## Slide 3
Sprint III review: Individual
Ed: Worked on getting access to database. Tried to get help from Dr. Lehr. We were unable to gain access to aws database.
Forrest: Worked with Zach on refactoring MainActivity class. Attempted to write an activity that lists recipes and its corresponding xml file that would launch the new activity subsequent to login.
Nick: I worked on refactoring the Recipe.java and Constants.java class. I also worked on improving the organization and documentation of our repository by flushing out the README.
Sherman: Found database we can connect to. Created API scripts. Integrated login API with app.
Christian: Helped integrate the project with Travis CI, tweaked the UI for the final demo app.
Zach: