## Slide 1
Sprint 1I Review and Retrospective
Team Cider

## Slide 2
Sprint II review
Project Status:
End-of-Semester Project Goal: Create an android application that helps organize people’s pantry and suggest recipes based on their supplies.
Sprint II Goal: Modify Recipe Assistant open source code to be more outfitted to our project goal
Stories Finished: Entity/Relationship Model for Database.
Artifacts Created: See Code section

## Slide 3
retrospective
What went well?
Communication and updates on what each team member was doing.
Consensus on dropping work.
Work load balance among team members.
What might be impending us from performing better?
General proficiency in Android development.

## Slide 4
retrospective
What can we do to improve?
As a team: Break down larger issues into smaller ones.
Individually:
  Sherman: Update team/management early and regularly when hitting blocks.
  Ed: Make tasks simpler, to allow ability to finish each task assigned in sprint.
  Nick: Subdivide tasks into smaller tasks so that work demonstrated by sprint reports properly reflects work done.
  Christian: Plan ahead more clearly to minimize changing issues mid-sprint, dropping work.
  Forrest: Integrate more tasks that work collaboratively with team members rather than doing tasks that are more independent.
  Zack: Less emphasis on merging existing code together, and more on building from simple base.