## Slide 1
Cider Retrospective
  What Went Well?
    Working together on common issues (Travis CI)
    Focusing on top priority issues (Travis CI)
  What Can We do to Improve?
    Work face-to-face more often
    Choose a project that better suits the individual skills of the team members
  What Might Be Impeding Us from Performing Better?
    Lack of experience with Android development and hard-to-find or outdated/unsupported learning resources
    Developing software in three different environments

## Slide 2
Cider Retrospective
  What Can I do to Improve?
      Sherman
        Be more assertive when communicating with team members.
        Ask team members for updates more frequently when they are working on something directly related to my tasks/issues.
      Forrest
        Set aside time to work face-to-face with team members on tasks where clear communication is critical.
        Work in Android SDK on desktop computer—which can handle emulation—instead of on laptop—which can’t handle emulation.
      Zach
        Improve proficiency in development environment – Android Studio requires considerable investment to become proficient in and warrants a semester of study in of itself, let alone learning and developing a project at the same time.
        Break up sprint tasks into smaller artifacts so that team members can more easily understand progress if need be.

## Slide 3
Cider Retrospective
  What Can I do to Improve?
      Christian
        If I had the time, it would have helped to put more effort into learning Android Studio.
        Become proficient in Java and gain a more thorough understanding of OO concepts.
      Nick
        Thing 1
        Thing 2
      Ed
        I could have improved my spreading my balance into other parts of the application.
        I could have also improved by gaining more of an understanding of the base applications we used to develop our app from.