## Slide 1: Sprint 1 Review and Retrospective
Team Cider

## Slide 2: Description of Project
End-of-Semester Project Goal: Create an android application that helps organize people’s pantry and suggest recipes based on their supplies.
Sprint 1 Goal: Become familiar with Android Studio and set up a database for our application

## Slide 3: Demo
Mostly practice files individually
Running emulation of RecipeAssistant

## Slide 4: Review of Sprint 1 – Went Well
Fairly accurate time estimations on tasks
Consistent work – no “hero” hours
Balanced workload
No members caused blocks for anyone else

## Slide 5: Review of Sprint 1 – Could Improve
Better organization in general (on GitHub and with Slack)
Inefficient - some work ended up wasted (code we could not use)

## Slide 6: Review of Sprint 1 – Impeding Performance?
Could do short standups outside of class (stay informed)
Code reviews over research/practice