## Slide 1
Cider Retrospective
  What Went Well?
    Working together on common issues (Travis CI)
    Focusing on top priority issues (Travis CI)
  What Can We do to Improve?
    Work face-to-face more often
    Choose a project that better suits the individual skills of the team members
  What Might Be Impeding Us from Performing Better?
    Lack of experience with Android development and hard-to-find or outdated/unsupported learning resources
    Developing software in three different environments

## Slide 2
Cider Retrospective
  What Can I do to Improve?
      Sherman
        Be more assertive when communicating with team members.
        Ask team members for updates more frequently when they are working on something directly related to my tasks/issues.
      Forrest
        Thing 1
        Thing 2
      Zach
        Thing 1
        Thing 2

## Slide 3
Cider Retrospective
  What Can I do to Improve?
      Christian
        If I had the time, it would have helped to put more effort into learning Android Studio.
        Become proficient in Java and gain a more thorough understanding of OO concepts.
      Nick
        Thing 1
        Thing 2
      Ed
        Thing 1
        Thing 2