## Slide 1: Sprint 1I Review and Retrospective
Team Cider

## Slide 2: Sprint II review
Project Status:
End-of-Semester Project Goal: Create an android application that helps organize people’s pantry and suggest recipes based on their supplies.
Sprint II Goal: Modify Recipe Assistant open source code to be more outfitted to our project goal
Stories Finished: Entity/Relationship Model for Database.
Artifacts Created: See Code section

## Slide 3: retrospective
What went well?
Communication and updates on what each team member was doing.
Consensus on dropping work.
Work load balance among team members.
What might be impending us from performing better?
General proficiency in Android development.

## Slide 4: retrospective
What can we do to improve?
As a team: Break down larger issues into smaller ones.
Individually:
  Sherman: Update team/management early and regularly when hitting blocks.
  Ed:
  Nick:
  Christian:
  Forrest:
  Zack: